Project Title: GroupUp – A Community Outdoor Activity Connection Platform
Team Name/Number: Group 14
Sprint Number: 2
Sprint Duration: 2 weeks
Team Members and Roles: Roselynn Berhorst (Team Lead), Gabriel Wilson (Developer, Documentation Lead), Devin Aldenderfer (Developer)

### 1. Sprint Overview

Objective:
The main goal of this sprint was to finalize and document the system architecture, design the database, and work on API integration.

Focus Areas:
List 2–3 key focus points for this sprint.

- Design system architecture

- Write sql for database creation

- Integrate models and add service layer

### 2. Work Completed

Summarize major accomplishments during this sprint:

- Designed Initial Database Schema

- Database Created and Seeded with Club Info

- Began work on Sanitization of User Inputs.

Sanitization was intended to be completed during this sprint, but was delayed..

### 3. Tools and Technologies Used

Jira, SQLite, Node.js, React.js

### 4. Challenges and Solutions

Briefly describe issues faced and how they were addressed:

- Challenge: Keeping the database as low cohesion as possible.
Solution: Though some tables had to be high cohesion to ensure the reliability and maintainability of the database, we were able to make the database low cohesion overall.

- Challenge: One member of the Team was behind on progress, making it hard for them to catch up with the knowledge required to continue development.
Solution: They asked another teammate for help with understanding

### 5. Reflection and Learning

Summarize what the team learned or improved during this sprint:

- SQL skills and database creation

- Integrating models as effectively as possible

### 6. Plans for Next Sprint

State upcoming goals or focus areas for the next sprint:

- Finishing up API integration for the less important user stories

- Front end design and implementation

- Finish Login System.

### 7. Repository and Documentation

GitHub Repository Link: https://github.com/GabrielWilson173/4090Project-GroupUp

JIRA Link: https://umsystem-team-fs34ilyr.atlassian.net/jira/software/projects/CRM/boards/1?atlOrigin=eyJpIjoiZGEyM2FkZWEwNzA2NDIxMWJiZjRjMDQ5ODUwNmQ1MzYiLCJwIjoiaiJ9

Prepared by: Devin Aldenderfer, Roselynn Berhorst, Gabriel Wilson 
Date: 11/6/2025