Project Title: GroupUp – A Community Outdoor Activity Connection Platform
Team Name/Number: Group 14
Sprint Number: 1
Sprint Duration: 3 weeks
Team Members and Roles: Roselynn Berhorst (Team Lead), Gabriel Wilson (Developer, Documentation Lead), Devin Aldenderfer (Developer)

### 1. Sprint Overview

Objective:
The main focus of this first sprint is to establish the foundation for our project. This foundation will be built by performing tasks that will ease the flow of development.

Focus Areas:
- Establish team roles
- Establish Git repository and branching rules
- Implement a basic skeleton
- Provide basic documentation

### 2. Work Completed

Summarize major accomplishments during this sprint:

- The skeleton was set up, and the front end was modified to make it look nicer.

- Database, backend, and frontend connections were initialized

- A good starting point was established to build the project on

### 3. Tools and Technologies Used

● Frontend: React.js

● Backend: Node.js with Express

● Database: SQLite

● Deployment Platform: Apache

● Organization: Jira

### 4. Challenges and Solutions

Briefly describe issues faced and how they were addressed:

- Challenge: Deciding who would do which tasks
Solution: For next sprint we will have members select on the Jira stories that they will work on completing

- Challenge: Deciding how the program files should be set up for optimal organization and ease of development
Solution: Referencing how real professional projects set up their file structures to ensure that we are meeting industry standards

### 5. Reflection and Learning

Summarize what the team learned or improved during this sprint:

- Beginning development earlier can ease the time issue.

- Setting up a script to auto-install dependencies and seed the data base will make collaboration easier

### 6. Plans for Next Sprint

State upcoming goals or focus areas for the next sprint:

- Improve Site Visuals

- Set up the Database for login information and club structure

- Complete functionality for the critical stories

### 7. Repository and Documentation

GitHub Repository Link: https://github.com/GabrielWilson173/4090Project-GroupUp

Prepared by: Devin Aldenderfer, Roselynn Berhorst, Gabriel Wilson
Date: 11/3/2025